TriVoKo

# Phase 10 - Smart search

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 1 week |  |  | Not started |

Goal: Standout #4: search that forgives typos, suggests while you type, and shows filters with counts.

Real-life example:  A good shop assistant understands "iphnoe" means iPhone, and says "we have 12 Samsung and 8 Apple phones" before you ask.

## Step checklist

★ = you type the key logic (Claude explains first, then reviews). "You" = only you can do it.

| # | Step | Who | Done |
| --- | --- | --- | --- |
| 1 | Spike: Hibernate Search 8 with the Lucene backend on Spring Boot 4; index folder; rebuild on start | Claude | ☐ |
| 2 | Map products: full-text fields (title, brand, description), keyword fields for facets | Claude | ☐ |
| 3 | Search API: fuzzy match, filters, facets with counts, sort | Claude | ☐ |
| 4 | Suggest API: suggestions after 2 letters | Claude | ☐ |
| 5 | Frontend: search box with suggestions (debounce, keyboard), result page with facet counts | Claude | ☐ |
| 6 | "Customers also bought" (SQL, cached 1 hour) | Claude | ☐ |
| 7 | Decision: keep Lucene or fall back to MySQL FULLTEXT for hosting - written in docs/decisions.md | Together | ☐ |

## Output of this phase

- Smart search with typo tolerance, suggestions and facets

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| "iphnoe" finds iPhone | ☐ |
| Suggestions appear while typing | ☐ |

## Explain it back (in your own words)

| Question | Done |
| --- | --- |
| What is an index, and why is search not a SQL LIKE query? | ☐ |
| How does fuzzy matching find "iphnoe"? | ☐ |

## Finish routine

| Check | Done |
| --- | --- |
| All tests pass and CI is green | ☐ |
| Committed and pushed | ☐ |
| Done-when checks shown working in the browser | ☐ |
| Session summary + SESSION_LOG written | ☐ |

Skills you practise: Full-text search, Lucene, analyzers, facets, debounce

Where your work goes: backend\...\search, search components in frontend

## My notes