TriVoKo

# Phase 11 - Testing & polish

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 1 week |  |  | Not started |

Goal: Portfolio quality: the whole demo story runs as an automated browser test, the code is well covered, safe, fast and pleasant on every screen.

Real-life example:  Before the grand opening, an inspector walks through the whole shop as a customer, checks every fire exit, and the cleaners polish every glass door.

## Step checklist

★ = you type the key logic (Claude explains first, then reviews). "You" = only you can do it.

| # | Step | Who | Done |
| --- | --- | --- | --- |
| 1 | Playwright end-to-end test of the demo story (buy from 2 sellers, seller ships, customer returns) in CI | Claude | ☐ |
| 2 | JaCoCo coverage about 80% on services; coverage badge | Claude | ☐ |
| 3 | Security review: ownership tests, OWASP checklist, dependency check, secret scan of the Git history | Claude | ☐ |
| 4 | Accessibility (axe), keyboard use, phone + dark mode on every page | Claude | ☐ |
| 5 | Speed: lazy-loaded pages, Cloudinary image sizes; Lighthouse ≥ 90 on Home | Claude | ☐ |
| 6 | Vitest for the main components | Claude | ☐ |
| 7 | README draft | Claude | ☐ |

## Output of this phase

- E2E tests in CI

- Coverage report

- Security and accessibility fixes

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| CI green including the E2E test | ☐ |
| Lighthouse ≥ 90 on the home page | ☐ |

## Explain it back (in your own words)

| Question | Done |
| --- | --- |
| What is the difference between a unit, an integration and an end-to-end test? | ☐ |
| What did the security review find, and how was it fixed? | ☐ |

## Finish routine

| Check | Done |
| --- | --- |
| All tests pass and CI is green | ☐ |
| Committed and pushed | ☐ |
| Done-when checks shown working in the browser | ☐ |
| Session summary + SESSION_LOG written | ☐ |

Skills you practise: Playwright, coverage, security review, accessibility, performance

Where your work goes: e2e\, test folders, README.md

## My notes