TriVoKo

# Phase 1 - Catalogue API

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 1 week |  |  | Not started |

Goal: Products exist in the database and anyone can browse them through the API: categories, filters, sorting, paging and product details.

Real-life example:  The shelves are filled and every product has a price tag and a label. Customers can walk the aisles, but the billing counter is not open yet.

## Step checklist

★ = you type the key logic (Claude explains first, then reviews). "You" = only you can do it.

| # | Step | Who | Done |
| --- | --- | --- | --- |
| 1 | Flyway V1: categories (tree with parent), sellers (shop name, slug, city, status), products (status DRAFT / PENDING / ACTIVE / REJECTED / BLOCKED), product_variants (size, colour, price, MRP, stock, version), product_images, price_history | Claude | ☐ |
| 2 | Flyway V2 seed data from the sample-data plan: 10 categories, 8 sellers, 120 products with variants and photos | Claude | ☐ |
| 3 | Entities and repositories in modules catalog and seller; money as BigDecimal / DECIMAL(12,2) | Claude | ☐ |
| 4 | ArchUnit test for the module rule (a module may call another module's service, never its repository) - runs in CI from now on | Claude | ☐ |
| 5 | DTO records + mapper; shared PageResponse | Claude | ☐ |
| 6 | GET /api/products with filters (category incl. sub-categories, brand, min/max price, in stock), sort (price, newest) and paging (max 48) | Claude | ☐ |
| 7 | GET /api/products/{slug} (variants, images, seller), GET /api/categories (tree), GET /api/sellers/{slug} (shop page) | Claude | ☐ |
| 8 | Price-change service method that always writes price_history (used by price alerts in Phase 9) | Claude | ☐ |
| 9 | Create a free Cloudinary account and put the 3 keys in .env | You | ☐ |
| 10 | Cloudinary signed upload: POST /api/uploads/signature (images only, max 5 MB) - tried with one real photo | Claude | ☐ |
| 11 | Tests: repository tests, service rules, every endpoint (Testcontainers MySQL) | Claude | ☐ |
| 12 | Postman collection with checks, run with newman | Claude | ☐ |

## Output of this phase

- Catalogue REST API in Swagger

- 120 sample products in MySQL

- Postman collection

- ArchUnit module rule in CI

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| GET /api/products?category=phones&sort=price returns the correct pages | ☐ |
| All Postman checks pass | ☐ |
| CI green | ☐ |

## Explain it back (in your own words)

| Question | Done |
| --- | --- |
| Why does stock live on the variant and not on the product? | ☐ |
| What is a Flyway migration and why do we never change the database by hand? | ☐ |
| How do filters become one SQL query (Specifications)? | ☐ |

## Finish routine

| Check | Done |
| --- | --- |
| All tests pass and CI is green | ☐ |
| Committed and pushed | ☐ |
| Done-when checks shown working in the browser | ☐ |
| Session summary + SESSION_LOG written | ☐ |

Skills you practise: JPA entities, relationships, Flyway, Specifications, paging, DTOs, testing with Testcontainers

Where your work goes: backend\src\main\java\com\trivoko\catalog, ...\seller, db\migration, postman\

## My notes