TriVoKo

# Phase 2 - Accounts & roles

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 1 week |  |  | Not started |

Goal: Safe login for customers, sellers and admins; a customer can apply to become a seller; a seller can only touch their own products.

Real-life example:  Every person in the mall gets the right card: shoppers can enter the shop floor, shopkeepers can enter only their own storeroom, and the mall office can open every door.

## Step checklist

★ = you type the key logic (Claude explains first, then reviews). "You" = only you can do it.

| # | Step | Who | Done |
| --- | --- | --- | --- |
| 1 | Flyway: users, user_roles, addresses; sellers.user_id; seller status PENDING / APPROVED / REJECTED / BLOCKED | Claude | ☐ |
| 2 | Copy EventHub auth: JWT in httpOnly cookie, CSRF double-submit, BCrypt, 5 wrong logins = 15-minute lock; /api/auth/register, /login, /logout, /me | Claude | ☐ |
| 3 | Roles CUSTOMER / SELLER / ADMIN; every new account is a CUSTOMER | Claude | ☐ |
| 4 | Addresses API (max 5, one default) | Claude | ☐ |
| 5 | "Become a seller": POST /api/seller/apply (shop name, city, optional GST) → PENDING; admin approve / reject endpoints (the admin pages come in Phase 6) | Claude | ☐ |
| 6 | Seller products API: create (DRAFT), edit, submit for approval; SellerAccess bean checks ownership on every call | Claude | ☐ |
| 7 | Audit log table + service (who changed what and when) | Claude | ☐ |
| 8 | Dev demo accounts (admin, customers Ravi and Kavya, sellers Chennai Mobiles and Kovai Sports) with the password from .env | Claude | ☐ |
| 9 | Tests: Seller A cannot read or edit Seller B's product (403/404), unapproved seller cannot sell, login lock, CSRF | Claude | ☐ |

## Output of this phase

- Working register / login / logout with cookies

- Seller application and approval API

- Ownership checks with tests

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| A test proves a seller cannot touch another seller's product (403) | ☐ |
| An unapproved seller cannot create products | ☐ |
| CI green | ☐ |

## Explain it back (in your own words)

| Question | Done |
| --- | --- |
| Why is the JWT in an httpOnly cookie and not in localStorage? | ☐ |
| What does the CSRF token protect against? | ☐ |
| How does the server know a product belongs to the logged-in seller? | ☐ |

## Finish routine

| Check | Done |
| --- | --- |
| All tests pass and CI is green | ☐ |
| Committed and pushed | ☐ |
| Done-when checks shown working in the browser | ☐ |
| Session summary + SESSION_LOG written | ☐ |

Skills you practise: Spring Security, JWT, cookies, CSRF, method security, ownership checks

Where your work goes: backend\...\user, ...\auth, ...\seller, ...\admin

## My notes