TriVoKo

# Phase 3 - Shop frontend

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 1.5 weeks |  |  | Not started |

Goal: A customer can browse, search the catalogue, choose a size or colour and fill a cart from many sellers - on laptop and phone, light and dark. No payment yet.

Real-life example:  The shop doors open and people can walk around and fill their trolleys. The billing counter still has a "coming soon" board.

## Step checklist

★ = you type the key logic (Claude explains first, then reviews). "You" = only you can do it.

| # | Step | Who | Done |
| --- | --- | --- | --- |
| 1 | Layout: navbar (search box, category menu, cart count, account menu), footer, mobile menu, Toaster | Claude | ☐ |
| 2 | Home: deals, category tiles, new arrivals, flash-sale banner place | Claude | ☐ |
| 3 | Listing page: filters and sort kept in the URL, pagination, product cards, skeleton loaders, empty state | Claude | ☐ |
| 4 | Product page: photo gallery, variant picker (sold-out sizes disabled), price + MRP + % off, seller box, add to cart | Claude | ☐ |
| 5 | Seller shop page | Claude | ☐ |
| 6 | Cart backend: carts, cart_items; GET/PUT/DELETE /api/cart/items, POST /api/cart/merge (quantity capped by stock, max 10) | Claude | ☐ |
| 7 | Cart frontend: guest cart in localStorage + Redux; cart page grouped by seller with the shipping rule; merge after login | Claude | ☐ |
| 8 | Login, Register, Become-a-seller pages; route guards (copied from EventHub) | Claude | ☐ |
| 9 | Addresses page | Claude | ☐ |
| 10 | Vitest: cart maths, URL filters | Claude | ☐ |
| 11 | Automated phone (375 px) + dark-mode scan of every page; fix what it finds | Claude | ☐ |

## Output of this phase

- The shop website on real API data

- Cart that survives login

- Every page works on phone and in dark mode

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| A guest adds 3 items from 2 sellers, logs in, and the cart is kept | ☐ |
| Every page passes the phone + dark-mode check | ☐ |

## Explain it back (in your own words)

| Question | Done |
| --- | --- |
| Why are filters kept in the URL? | ☐ |
| What happens to the guest cart when you log in? | ☐ |
| Why does the server recalculate prices even though the cart shows them? | ☐ |

## Finish routine

| Check | Done |
| --- | --- |
| All tests pass and CI is green | ☐ |
| Committed and pushed | ☐ |
| Done-when checks shown working in the browser | ☐ |
| Session summary + SESSION_LOG written | ☐ |

Skills you practise: React components, React Router, Redux Toolkit, forms, responsive Tailwind, localStorage

Where your work goes: frontend\src\pages, ...\components, ...\store; backend\...\cart

## My notes