TriVoKo

# Phase 5 - Seller dashboard

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 1.5 weeks |  |  | Not started |

Goal: Sellers run their own shop: add products with photos, ship their packages, and see what they earn.

Real-life example:  Each shopkeeper gets their own back office: a stock register, a packing table, and an account book that says how much the mall owes them.

## Step checklist

★ = you type the key logic (Claude explains first, then reviews). "You" = only you can do it.

| # | Step | Who | Done |
| --- | --- | --- | --- |
| 1 | Seller layout + dashboard: today's packages, low stock, earnings, products waiting for approval | Claude | ☐ |
| 2 | Products list + product editor: variants table, photo upload to Cloudinary (drag to reorder, max 8, 5 MB), submit for approval; price change writes price_history | Claude | ☐ |
| 3 | Low-stock warnings (default below 5) | Claude | ☐ |
| 4 | PackageStatus enum with allowedNext() + @Version; Packed → Shipped (tracking number) → Delivered (demo button) | Claude | ☐ |
| 5 | Cancel before shipping (customer or seller): refund that package, stock back; race test cancel-vs-ship → one wins, other gets 409 | Claude | ☐ |
| 6 | seller_ledger: DELIVERED adds +90%; earnings page with the ledger lines | Claude | ☐ |
| 7 | Customer order detail: tracking timeline per package; email + bell at every step | Claude | ☐ |
| 8 | Sales charts for 7 / 30 / 90 days (Recharts, cached) | Claude | ☐ |
| 9 | Tests: ownership, every package move, ledger amounts | Claude | ☐ |

## Output of this phase

- Seller back office

- Package tracking timelines

- Earnings ledger and sales charts

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| A seller ships a package and the customer sees the timeline update | ☐ |
| Cancel-vs-ship race test passes | ☐ |

## Explain it back (in your own words)

| Question | Done |
| --- | --- |
| What is a state machine and why use allowedNext()? | ☐ |
| What does @Version do when two people change the same package? | ☐ |
| Why is the seller balance the sum of ledger lines instead of one number? | ☐ |

## Finish routine

| Check | Done |
| --- | --- |
| All tests pass and CI is green | ☐ |
| Committed and pushed | ☐ |
| Done-when checks shown working in the browser | ☐ |
| Session summary + SESSION_LOG written | ☐ |

Skills you practise: State machines, optimistic locking, file upload, charts, caching

Where your work goes: frontend\src\pages\seller, backend\...\order, ...\seller

## My notes