TriVoKo

# Phase 6 - Admin panel

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 1 week |  |  | Not started |

Goal: The admin controls the marketplace: approves sellers and products, blocks bad actors, creates coupons and reads reports.

Real-life example:  The mall office: it decides which shops may open, can close a shop that cheats customers, prints discount coupons and reads the daily sales register.

## Step checklist

★ = you type the key logic (Claude explains first, then reviews). "You" = only you can do it.

| # | Step | Who | Done |
| --- | --- | --- | --- |
| 1 | Admin layout + overview cards | Claude | ☐ |
| 2 | Seller approvals (approve / reject with reason, email to the seller) | Claude | ☐ |
| 3 | Product approvals (approve / reject with reason) | Claude | ☐ |
| 4 | Search users, sellers and orders with paging | Claude | ☐ |
| 5 | Block a seller → their products disappear from the shop; block a user → they cannot log in | Claude | ☐ |
| 6 | Coupons page (create, edit, end) | Claude | ☐ |
| 7 | Reports: sales per day, top products, top sellers, return rate (filled in Phase 8) | Claude | ☐ |
| 8 | Activity log page from the audit log | Claude | ☐ |
| 9 | Tests for every admin action and that non-admins get 403 | Claude | ☐ |

## Output of this phase

- Admin panel with approvals, users, coupons, reports, activity log

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| Admin blocks a seller → their products disappear from the shop | ☐ |
| CI green | ☐ |

## Explain it back (in your own words)

| Question | Done |
| --- | --- |
| How is "blocked" applied to every shop query without forgetting one? | ☐ |
| What is written to the audit log and why? | ☐ |

## Finish routine

| Check | Done |
| --- | --- |
| All tests pass and CI is green | ☐ |
| Committed and pushed | ☐ |
| Done-when checks shown working in the browser | ☐ |
| Session summary + SESSION_LOG written | ☐ |

Skills you practise: Role-based pages, reporting queries (GROUP BY), audit trails

Where your work goes: frontend\src\pages\admin, backend\...\admin, ...\analytics

## My notes