TriVoKo

# Phase 7 - Flash sale

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 1.5 weeks |  |  | Not started |

Goal: Standout #1: a flash sale where thousands click at once, exactly the right number win, and stock never goes below zero - proven with a 5,000-user load test.

Real-life example:  A big sale at a shop with 100 TVs and 5,000 people at the door. A guard gives out exactly 100 tokens, one per person. Token 101 does not exist.

## Step checklist

★ = you type the key logic (Claude explains first, then reviews). "You" = only you can do it.

| # | Step | Who | Done |
| --- | --- | --- | --- |
| 1 | Flyway: flash_sales, flash_sale_items, flash_sale_claims with UNIQUE(sale item, customer) | Claude | ☐ |
| 2 | Admin schedules a sale; sellers offer a variant with sale price + quantity; the quantity is taken out of normal stock | Claude | ☐ |
| 3 | ★ You type the CLAIM: one atomic UPDATE ... SET sold = sold + 1 WHERE sold < quantity AND NOW() BETWEEN start AND end, the unique claim row, and the 10-minute hold at the sale price | ★ Madhavan | ☐ |
| 4 | ★ You type the GIVE-BACK: an unpaid claim returns its unit (sold = sold - 1) | ★ Madhavan | ☐ |
| 5 | Sale end: unsold units go back to normal stock | Claude | ☐ |
| 6 | Rate limit on claim per user + IP (429 + Retry-After) | Claude | ☐ |
| 7 | Frontend: home banner countdown (server time), sale page, live "N left" counter, instant "Sold out" | Claude | ☐ |
| 8 | ★ 1,000 threads / 100 units test - you write the final assertions | ★ Madhavan | ☐ |
| 9 | k6 load test: 5,000 virtual users against the app in Docker; record requests per second, p95, winners and errors | Claude | ☐ |
| 10 | Decision: if p95 is above 500 ms, try Redis DECR and measure again; write the decision with both graphs | Together | ☐ |

## Output of this phase

- Flash sale feature with countdown and live counter

- Your claim + give-back code

- k6 report and graph in load-tests\results

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| k6 report: exactly 100 winners, 0 oversell, 0 errors | ☐ |
| p95 written in the README | ☐ |

## Explain it back (in your own words)

| Question | Done |
| --- | --- |
| Why is "read stock, then write stock" wrong, and why does one UPDATE fix it? | ☐ |
| What stops one person from winning twice? | ☐ |
| What did k6 measure, and did we need Redis? | ☐ |

## Finish routine

| Check | Done |
| --- | --- |
| All tests pass and CI is green | ☐ |
| Committed and pushed | ☐ |
| Done-when checks shown working in the browser | ☐ |
| Session summary + SESSION_LOG written | ☐ |

Skills you practise: Concurrency, atomic SQL, unique constraints, rate limiting, load testing with k6

Where your work goes: backend\...\flashsale, load-tests\, flash-sale pages in frontend

## My notes