TriVoKo

# Phase 8 - Returns & refunds

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 1.5 weeks |  |  | Not started |

Goal: Standout #2: a customer returns one item and gets back exactly the right money through a Stripe partial refund, while stock and the seller ledger stay correct.

Real-life example:  You return one shirt from a bill of three. The shop checks it, takes it back to the shelf, and returns only that shirt's money - minus its part of the discount you used.

## Step checklist

★ = you type the key logic (Claude explains first, then reviews). "You" = only you can do it.

| # | Step | Who | Done |
| --- | --- | --- | --- |
| 1 | Flyway: return_requests, refunds | Claude | ☐ |
| 2 | ★ You type the RETURN STATE MACHINE: ReturnStatus enum with allowedNext() and the service method that moves a return | ★ Madhavan | ☐ |
| 3 | ★ You write tests for allowed and illegal moves | ★ Madhavan | ☐ |
| 4 | Request a return: DELIVERED items only, within 7 days, once per item, reason + optional photo | Claude | ☐ |
| 5 | Seller approve / reject with reason; auto-approve job after 2 days | Claude | ☐ |
| 6 | Escalate once; admin makes the final decision | Claude | ☐ |
| 7 | Picked up → Stripe partial refund of (price × qty − coupon share), one idempotency key per return | Claude | ☐ |
| 8 | Refund done → stock back, minus line in the seller ledger, email + bell | Claude | ☐ |
| 9 | Frontend: return form + timeline (customer), returns page (seller), disputes page (admin); return rate in admin reports | Claude | ☐ |
| 10 | Tests: refund maths, double click = one refund | Claude | ☐ |

## Output of this phase

- Complete returns flow for 3 roles

- Stripe partial refunds

- Your ReturnStatus state machine + tests

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| Return one item of a 2-item order → the exact partial refund appears in the Stripe test dashboard | ☐ |
| Ledger and stock match | ☐ |

## Explain it back (in your own words)

| Question | Done |
| --- | --- |
| Draw the return states and say who can make each move | ☐ |
| How is the refund amount calculated? | ☐ |
| Why can a refund never happen twice? | ☐ |

## Finish routine

| Check | Done |
| --- | --- |
| All tests pass and CI is green | ☐ |
| Committed and pushed | ☐ |
| Done-when checks shown working in the browser | ☐ |
| Session summary + SESSION_LOG written | ☐ |

Skills you practise: State machines, Stripe refunds, idempotency, scheduled jobs

Where your work goes: backend\...\returns, ...\payment, return pages in frontend

## My notes