TriVoKo

# Phase 9 - Reviews, wishlist, alerts

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 1 week |  |  | Not started |

Goal: Standout #3: verified-buyer reviews, a wishlist, and price-drop alerts that are useful and never spammy.

Real-life example:  You ask the shopkeeper, "Call me if this TV gets cheaper." He calls once when it does - not five times when he changes the tag five times in a minute.

## Step checklist

★ = you type the key logic (Claude explains first, then reviews). "You" = only you can do it.

| # | Step | Who | Done |
| --- | --- | --- | --- |
| 1 | Flyway: reviews, wishlist_items (price when added, last alerted price) | Claude | ☐ |
| 2 | Reviews only for delivered items, one per item; rating average and star breakdown on the product page | Claude | ☐ |
| 3 | Wishlist API + heart button + wishlist page | Claude | ☐ |
| 4 | PriceChanged event; alert job every 10 minutes using the latest price; one alert per drop; email + bell | Claude | ☐ |
| 5 | "Lowest price in 30 days" on the product page from price_history | Claude | ☐ |
| 6 | Tests: 5 price changes in one minute → one alert | Claude | ☐ |

## Output of this phase

- Reviews, wishlist and price-drop alerts

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| Lower a price → a wishlisted customer gets one alert (not five) | ☐ |

## Explain it back (in your own words)

| Question | Done |
| --- | --- |
| Why do alerts come from a job every 10 minutes instead of at once? | ☐ |
| How do we know a reviewer really bought the product? | ☐ |

## Finish routine

| Check | Done |
| --- | --- |
| All tests pass and CI is green | ☐ |
| Committed and pushed | ☐ |
| Done-when checks shown working in the browser | ☐ |
| Session summary + SESSION_LOG written | ☐ |

Skills you practise: Spring events, scheduled jobs, aggregate queries

Where your work goes: backend\...\review, ...\wishlist, ...\notify

## My notes